TO DO

[ITR3]

- USER STORIES

  - Done Part Way Incomplete

  - Communities Tab

  - Refined UI

  - Refined Quiz Tab

  - Better History and Account Tabs

Meeting Minutes per ITR2

- March 17th (90 mins)

- March 24th (60 mins)

- March 30th (Online - 20 mins)

Development Tasks Per User Story & Task Assignment

| User Story | Development Task | Team Member | Time Allocated | Time Taken |
| --- | --- | --- | --- | --- |
| Communities Tab | Create and initialize community API | Rishab Yadav | 1 day | 1 day |
| Communities Tab | Create community UI and rules | Rishab Yadav | 1 day | 1 day |
| Communities Tab | Debug community tab | Rishab Yadav Pietro Angiolella | 0.5 day | 0.5 day |
| Refined UI | Better animations on tabs | Rishab Yadav | 0.5 day | 0.5 day |
| Refined UI | Better navbar | Rishab Yadav Pietro Angiolella | 2 days | 2 days |
| Refined UI | Better colours and icons | Rishab Yadav | 0.5 day | 0.5 day |
| Refined UI | All dark mode components are working | Rishab Yadav Pietro Angiolella Mohammad Waliduddin | 2 days | 2 days |
| Refined Quiz Tab | Allows generation of flashcards and tests | Pietro Angiolella | 2 days | 3 days |
| Refined Quiz Tab | Allow markings of test and feedback | Pietro Angiolella | 2 days | 1 day |
| Refined Quiz Tab | Quiz UI and making it look better | Rishab Yadav Pietro Angiolella | 1 day | 0.5 days |
| Refined Quiz Tab | Configuration settings functional | Pietro Angiolella | 1 day | 2 days |
| Better History | Folder System | Pietro Angiolella Rishab Yadav | 1 day | 2 days |
| Better History | Dragging system and folder functionality | Pietro Angiolella Rishab Yadav | 2 days | 1 day |
| Better History | Overall UI Changes | Pietro Angiolella Rishab Yadav | 0.5 days | 0.5 days |
| Better Account | Added studybase Passport ID card | Pietro Angiolella | 1 day | 0.5 day |
| Better Account | Allow for changing of personal information and customizability | Pietro Angiolella | 2 days | 1 day |
| Refined Search Course | Increased the list of professors for which ratings could be searched for | Otokpa Attah | 4 days | 3 days |

Changes

- Better UI

  - We redesigned our UI from the ground up to improve user experience. We did this to add a more professional flair to our design so the user can easily navigate throughout the product, and so the product looks aesthetically professional.

- A  Folder System

- Instead of a favourites or pinned system, we added a folder system to track our history. We also renamed ‘history’ to ‘library’ as it is friendlier to new features and a more ‘store different topics’ feel to it as we are moving its purpose in the overall product around.

- A Chat System

- We implemented a chat system to better communicate between users and encourage problem solving and group study. We made this change in adding this feature to push towards that goal.

Concerns With Project Going Forward

- While the current project implementation doesn't present major functional concerns, there are notable security vulnerabilities centered around the handling of API keys and authentication methods. These exposed endpoints create potential risks for unauthorized access and data breaches.  Fortunately, these security issues can be effectively addressed by migrating to a Next. js-based architecture, which offers built-in API route handling that executes server-side, keeping sensitive information securely hidden from client browsers.  This transition would enable the implementation of proper environment variable management and secure authentication patterns, effectively resolving the current vulnerabilities without requiring extensive rearchitecting of the application's core functionality.